PaperAmbulance Universal AI-Powered Form Assistant — Chrome Extension “Duniya ka koi bhi form — PaperAmbulance bhar dega”

| TRACK Social Impact |  | BACKEND FastAPI (Python) |  | AI ENGINE Gemini + LangChain |  | DATABASE NeonDB (Postgres) |  |
| --- | --- | --- | --- | --- | --- | --- | --- |

## 1. Problem Statement

The Core Pain Point India mein 50 crore+ log government schemes ke eligible hain — lekin majority claim nahi kar paate. Reason sirf ek hai: forms bharna mushkil hai. Baar baar same information type karo, documents pata nahi kaunse chahiye, aur ek galti se form reject. Yahi problem banks, scholarships, jobs, insurance — har jagah hai.

| Domain | Problem at Scale |
| --- | --- |
| Ayushman Bharat | 50 crore+ eligible, majority has never claimed |
| NSP Scholarships | Crores of students miss deadlines — forms too complex |
| Bank KYC / Accounts | Rural users struggle with English-only forms |
| Passport / Aadhaar | Repeat office visits due to wrong form submissions |
| Labour Schemes | MGNREGA, PF withdrawal — workers unaware of process |
| Job Applications | Same data re-typed on 10 different portals |

## 2. Solution — PaperAmbulance

PaperAmbulance is a Chrome Extension with an AI backend that detects any form on any website, understands its fields using Gemini + LangChain, and auto-fills them from the user's stored profile. One profile, every form, any website — forever.

Visit any website → Extension detects form → Gemini maps fields → Form filled in 2 sec ✓

## 3. Key Features

| 🔍 | Universal Form Detection Content script scans ALL input fields on any website — labels, placeholders, field names — works on every domain automatically. |
| --- | --- |

| 🤖 | AI Field Mapping via LangChain + Gemini LangChain orchestrates a Gemini-powered chain that understands field semantics in Hindi + English. Detects field intent (DOB, Aadhaar, income) and maps to user profile. No manual config needed. |
| --- | --- |

| 👤 | One-Time Universal Profile (NeonDB) User fills profile once: Name, Aadhaar, PAN, Address, Income, Bank, Education. Stored securely in NeonDB (serverless Postgres). Reused across every form forever. |
| --- | --- |

| ⚠️ | Smart Missing Document Alerts Second LangChain chain compares form requirements vs profile. Highlights missing items: 'Income Certificate nahi hai — yahan se banwao.' Saves rejection trips. |
| --- | --- |

| 🎤 | Voice Input in Hindi Web Speech API → FastAPI /voice-parse → LangChain extracts structured data → NeonDB updates profile. Works hands-free for low-literacy users. |
| --- | --- |

| 📄 | PDF Export for Offline Submission ReportLab generates filled PDF of any form. Download from popup for offline/print submission at government offices. |
| --- | --- |

## 4. Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | React (Vite) | Chrome Extension Popup — profile manager, form history, alerts |
| Browser | Chrome Extension MV3 | Content scripts for DOM form detection and auto-fill injection |
| Backend | FastAPI (Python) | REST API: form analysis, profile CRUD, voice parse, PDF export |
| AI Orchestration | LangChain | Chain management — form analysis, field mapping, doc checking |
| AI Model | Google Gemini | Semantic field understanding in Hindi + English, any language |
| Database | NeonDB (PostgreSQL) | Serverless Postgres — user profiles, form history, doc registry |
| Voice Input | Web Speech API | Hindi voice-to-text for hands-free profile updates |
| PDF Generation | ReportLab (Python) | Filled form PDF export for offline / print submission |

## 5. System Architecture

CHROME EXTENSION React Popup + Content Script + Background Service Worker ↓ HTTPS REST Calls ↓ FASTAPI BACKEND (Python) /analyze-form /fill-fields /missing-docs /voice-parse /export-pdf ↓ LangChain Orchestration ↓ Google Gemini API ↔ NeonDB (Serverless Postgres)

LangChain Chains Used

| Chain | What it does |
| --- | --- |
| FormAnalysisChain | Takes raw DOM field list → Gemini understands each field's intent → returns structured JSON |
| FieldMappingChain | Maps analyzed fields to user profile data → returns fill_map with values + confidence scores |
| MissingDocsChain | Compares form requirements vs profile → returns list of missing documents + how-to guides |
| VoiceParseChain | Takes Hindi transcript → extracts structured profile fields → NeonDB update payload |

## 6. Database Schema  (NeonDB — Serverless PostgreSQL)

| Table | Key Columns | Purpose |
| --- | --- | --- |
| users | id, email, created_at | Auth + account management |
| profiles | user_id, personal{}, identity{}, financial{} | JSONB columns — universal user data |
| form_history | user_id, site_url, filled_at, field_count | Track which forms were auto-filled |
| documents | user_id, doc_type, uploaded_at, verified | Uploaded document registry |
| site_configs | domain, field_hints{}, last_updated | Cached AI mappings per site for speed |

## 7. 24-Hour Build Plan

| Hours | Task |
| --- | --- |
| 0 – 2 | Setup: Chrome Extension MV3 boilerplate + FastAPI skeleton + NeonDB connection + LangChain init |
| 2 – 5 | Content Script: DOM scanner, field extractor — test on pmjay.gov.in, SBI, scholarships.gov.in |
| 5 – 8 | FastAPI: /analyze-form endpoint + FormAnalysisChain + FieldMappingChain with Gemini |
| 8 – 11 | Auto-fill engine: Extension receives AI fill_map → injects values into DOM, highlights unfilled red |
| 11 – 14 | React Popup UI: Profile manager, one-time setup form, fill history panel, alerts |
| 14 – 16 | MissingDocsChain + NeonDB profile CRUD APIs (GET/POST/PATCH /profile) |
| 16 – 18 | Voice Input: Web Speech API → FastAPI /voice-parse → VoiceParseChain → profile update |
| 18 – 20 | PDF Export: ReportLab → /export-pdf endpoint → download button in popup |
| 20 – 22 | End-to-end testing on 5 real sites, bug fixes, edge cases |
| 22 – 24 | Demo polish, UI cleanup, 3-tier judge demo script preparation |

## 8. Judge Demo Script

| 1️⃣ | Tier 1 — The Wow (60 sec) Open SBI Bank account opening form. Click PaperAmbulance icon. 20+ fields fill in 2 seconds. Room goes silent. |
| --- | --- |

| 2️⃣ | Tier 2 — The Emotion (60 sec) Open Ayushman Bharat form. 3 fields highlighted red. 'Income Certificate nahi hai aapke paas — yahan se banwao.' Every judge thinks of their family. |
| --- | --- |

| 3️⃣ | Tier 3 — The Voice (30 sec) Mic kholte hain: 'Mera naya address hai 45 Gandhi Nagar Lucknow.' Profile updates live. Form re-fills. Applause. |
| --- | --- |

## 9. Why PaperAmbulance Wins

✔ Zero existing competition No one has built a universal AI form filler for Indian govt + everyday websites. This space is completely open. ✔ Every judge personally relates Every judge, their parent, their relative has struggled with a government form. Emotional connection is instant. ✔ Deep technical stack FastAPI + LangChain + Gemini + NeonDB + Chrome Extension MV3 + Voice API = Full-stack production-grade AI product. ✔ Live demo is undeniable Real form. Real government website. Fills in 2 seconds on stage. No slides. No mockups. Pure product. ✔ Massive scale story 50 crore+ users, 1500+ UMANG schemes, works on any website in any language. CSC centres, NGOs, rural India — all addressable.